Task List

Track generation – 2 weeks

- Generate geometry on spline – 1 week

  - Generate mesh

  - Apply material

- Add special areas – 1 week

  - Start and goal

  - booster

Car Editor – 4 weeks

- Building – 2 weeks

  - Block placement

  - Block selection

  - Block removal

  - Error checking

- Block colouring – 1 week

  - Colour picker interface

  - Apply colour to currently selected block

- Saving and loading – 1 week

  - Naming of car

  - Load from file

  - Save to file

Game – 1 week

- Controls

- Load car and track

- Track laps

- Win condition

AI – 2 weeks

- Basic AI – 1 week

  - Place AI’s

  - Select cars

  - Drive along spline

- Advanced – 1 week

  - Avoid other cars

Assets – 1 week

- Meshes

  - Road

  - Start

  - Finish

  - Car Blocks

- Textures

  - Road

  - Start

  - Finish

  - Car Block